KNEO AUTOMATION

Vercel Website Improvement Plan

Revalidation of kneo-website.vercel.app • 26 September 2026

Current assessment Overall: 8.8/10. The site is substantially improved. Do not redesign it again; focus on proof, claim verification, product hierarchy, conversion, SEO and technical QA.

# 1. What Is Already Strong

MAPP now has a clear six-module architecture and explicit on-premise/cloud deployment.

The homepage has problem-based navigation: automation, controls, retrofit, visibility, throughput, quality, traceability, maintenance, inspection and scheduling.

The Products page has a strong connected-quality story and a low-friction drawing-demo CTA.

The Services page clearly covers eight engineering services under one accountable team.

The homepage has a defined six-step delivery methodology from discovery through support.

The site now communicates Industrial Automation + Digital Manufacturing + Digital Quality as one business story.

# 2. Highest-Priority Improvements

| Priority | Area | What to improve | How to improve | When |
| --- | --- | --- | --- | --- |
| P0 | Claims | 23+ years, 30+ countries, 400+ projects, 8+ years Industry 4.0, ISO/OEM claims | Create an internal evidence/approval register; publish only claims that can be supported. | Before launch |
| P0 | Experience | 23 Years appears while site says since 2003 | Standardise on “Engineering Since 2003” and remove dynamic year counters. | Before launch |
| P0 | Logos/OEM | Large customer/OEM list carries high credibility risk | Verify each relationship and describe it accurately. | Before launch |
| P0 | Forms | Contact/demo forms are revenue-critical | Test submission, routing, confirmation, spam and mobile end-to-end. | Before launch |
| P1 | Product hierarchy | Many MAPP modules + standalone products can confuse buyers | Group as Automation Engineering / Manufacturing Intelligence / Digital Quality. | 0–30 days |
| P1 | Offshore engineering | Scalable teams are mentioned but offer is not prominent enough | Create an explicit Offshore Engineering page/section with PLC, EPLAN, SCADA, robotics and simulation. | 0–30 days |
| P1 | Case studies | Capability is stronger than visible proof | Publish 4–6 documented case studies with photos, technology and results. | 0–60 days |
| P1 | Auto Ballooning | Strong product but needs stronger visual proof | Show original drawing → ballooned drawing → characteristic table and a drawing-demo CTA. | 0–30 days |
| P1 | SEO | Need more commercial search-intent coverage | Create dedicated pages for PLC, EPLAN, Ignition, virtual commissioning, offshore engineering, Auto Ballooning, PFMEA, OEE and MES. | 0–90 days |
| P2 | Homepage | Long and information-dense | Keep content but improve visual hierarchy, whitespace, sticky CTA and proof placement. | 0–60 days |
| P2 | MAPP architecture | Good text, but can be understood faster visually | Create one polished plant architecture diagram. | 0–30 days |

# 3. Detailed Improvement Actions

## 3.1 Homepage

Keep the current hero and problem selector. Change the primary CTA to “Talk to an Engineer” or “Discuss Your Automation Requirement.” Add a verified proof strip, one authentic project image, and a sticky mobile CTA. Do not add more generic copy.

## 3.2 MAPP

Rename navigation from “MES Platform” to “MAPP Platform” or “MAPP — IIoT & MES.” Add a module-selection matrix showing problem, module, user, inputs and outputs. Add Connect → Configure → Validate → Go Live → Improve implementation steps.

## 3.3 Product hierarchy

Present the portfolio as: 01 Automation Engineering — PLC/SCADA/Robotics/Electrical/Commissioning; 02 Manufacturing Intelligence — EYE/TRAIL/VITA/ADEPT/SPRINT; 03 Digital Quality — ZEN/Auto Ballooning/PFMEA/PFD/Control Plan/Inspection/Vision.

## 3.4 Auto Ballooning

Make this a flagship lead generator. Add before/after visual, drawing upload workflow, on-premise/privacy explanation if supported, FAQ, benchmarked results only, and “Send One Drawing for a Demo.”

## 3.5 Offshore engineering

Create “Offshore Industrial Automation Engineering Services.” Offer PLC, HMI/SCADA, EPLAN, electrical documentation, robotics, simulation, virtual commissioning and technical documentation. Explain project-based, dedicated-team, overflow and hybrid models.

## 3.6 Case studies

Create at least four: automotive automation, SCADA/MES/OEE, digital quality/Auto Ballooning, retrofit/virtual commissioning. Format: challenge → scope → technology → implementation → result → evidence → CTA.

## 3.7 Trust

Verify all numbers, certifications, OEM standards, customer logos, 24/7 support and geographic claims. Maintain a private claim register with evidence, date and approval owner.

## 3.8 SEO

Build high-intent pages: Siemens PLC Programming, Rockwell PLC Programming, Ignition SCADA Development, EPLAN Engineering, Virtual Commissioning, Offshore PLC Engineering, Offshore EPLAN, Auto Ballooning Software, PFMEA Software, OEE/MAPP EYE and MES/MAPP.

## 3.9 UX

Keep the existing visual direction. Improve scannability with diagrams, screenshots, authentic project photos, consistent CTAs, mobile sticky CTA and reduced text density.

# 4. Recommended SEO Landing-Page Map

| Cluster | Pages | CTA |
| --- | --- | --- |
| PLC/Controls | Siemens PLC Programming; Rockwell PLC Programming; Beckhoff PLC Engineering | Discuss PLC Project |
| SCADA | Ignition SCADA Development; Industrial SCADA Integration; OEE SCADA | Talk to SCADA Engineer |
| Electrical | EPLAN Electrical Engineering; Control Panel Design; Industrial Electrical Engineering | Request Engineering Support |
| Simulation | Virtual Commissioning; Digital Twin for Automation | Discuss Simulation |
| Offshore | Offshore PLC Engineering; Offshore EPLAN Engineering; Automation Outsourcing | Build an Engineering Team |
| Digital Manufacturing | MES Software; IIoT Platform; OEE Monitoring; Track & Trace | Request MAPP Demo |
| Digital Quality | Auto Ballooning; PFMEA Software; Digital Inspection; Control Plan Software | Request Product Demo |

# 5. Pre-Launch Technical Checklist

☐ Contact, demo and product enquiry forms submit successfully.

☐ Email routing, confirmation and spam protection work.

☐ Analytics tracks page views and primary CTA conversions.

☐ Sitemap.xml, robots.txt and canonical URLs are correct.

☐ Every indexable page has unique title and meta description.

☐ Open Graph previews are correct.

☐ 404 page and redirects work.

☐ Mobile navigation/forms/CTAs work.

☐ Images/video are optimised and performance is acceptable.

☐ Accessibility: contrast, keyboard navigation, labels and alt text.

☐ No placeholder/test content remains.

☐ All logos, OEM references, certifications and product claims are approved.

☐ Privacy Policy and Terms are complete.

☐ Domain/HTTPS/DNS are checked before production cutover.

# 6. 30 / 60 / 90 Day Roadmap

## Days 0–30 — Launch Quality

Fix experience wording.

Verify all claims/logos/OEM references.

Test forms and analytics.

Rename MES Platform to MAPP Platform.

Add MAPP architecture graphic.

Improve Auto Ballooning demo CTA.

Prepare offshore engineering landing page.

## Days 31–60 — Proof & SEO

Publish four case studies.

Publish PLC/SCADA/EPLAN/offshore pages.

Add product screenshots/demo videos.

Add FAQs.

Connect products ↔ services ↔ industries ↔ case studies.

## Days 61–90 — Scale

Expand pages based on search data.

Publish technical guides/checklists.

Test CTA wording/form length.

Create more industry case studies.

Review conversion data monthly.

# 7. Final Recommendation

Decision Proceed toward production after P0 verification and technical QA. Do not invest in another major visual redesign. The next cycle should turn the website from a strong capability brochure into a measurable lead-generation platform.

Target state: visitors understand KNEO in 10 seconds; technical buyers find the right service/product quickly; machine builders understand offshore engineering; quality engineers can request a drawing/product demo easily; plant managers understand MAPP architecture quickly; and every credibility claim has supporting evidence.

# Appendix — Current Vercel Build Evidence

Revalidated against the exact URL supplied by the user: https://kneo-website.vercel.app/. The current homepage confirms the MAPP six-module structure, products, eight services, six industries, company metrics, OEM-standard section, delivery methodology and contact information. The MAPP page confirms modular/on-premise/cloud positioning; Products confirms four digital-quality products and the drawing-demo CTA; Services confirms the eight service categories.

Revalidation date: 26 September 2026